Lifecycle Models
What software lifecycle models define
- The economics of the project
- Project risk management
- The nature and scope of the project (size, timing, risks)
- Product maintainability
- Project architecture
- Error detection/removal rates
- Product completeness degree

---
Lifecycle Models
Lifecycle models
- Build-and-Fix model
- Incremental model
- Waterfall model
- Rapid prototyping model
- Stabilization and synchronization model
- Object-oriented model
- Spiral model
https://courses.edx.org/courses/course-v1:MEPhIx+MEPHI001x+2T2016

---
Waterfall Model

---
Waterfall Model features
- Sequential change of all lifecycle phases
- Software Quality Assurance (SQA)group verifies/tests results after phase (sometimes client side participates)
- Feedback with earlier lifecycle phases
  Benefit
  Cost reduction for software correction (due to feedback)
  Drawbacks
  Requires technically «literate» client to create satisfactory specifications
  Under high risks, should be combined with rapid prototyping

---
Waterfall Model
- Clear project discipline
- Document-driven model
- The software may not meet the customer's requirements
- Changes become complicated: terminated phases get «frozen»
- Does not include iterations and evolution

---
Incremental Model

---
Incremental Model
Benefits
- The maximal earliest return on investments
- It facilitates the maintainability
  Disadvantages
- It requires an open architecture
- It can generate into Build-and-Fix

---
Incremential Model
- Product decomposition to sequential releases (each development cycle gives an operational product)
- Operational product at every development step
- Flexible introduction of the new functionality at the client's site
- Easy maintenance due to «straightforward expanding» of the major product modules

---
Rapid prototyping Model
Jim Highsmith offered three life cycle phases:
- Speculation
- Collaboration
- Learning
  Features
- Rapid prototype has limited functionality and reliability/performance
- Client has not technical knowledge to discuss requirements
- Requirement analysis and specifications are generally possible before coding and testing

---
Rapid prototyping Model

---
Rapid prototyping Model
Rapid prototyping should be used in conduction with some other models
Benefit
- Rapid prototyping ensures compliance with customer requirements
  Drawback
- User confusion of prototype and finished system

---
Spiral Model

---
Spiral Model
Features
- Rapid prototyping advantages application to the entire lifecycle
- Based on waterfall model and risk analysis
- Risk analyzed at the start of each phase (detection and mitigating of the most serious project risks)
- Project terminated if risks cannot be eliminated
- Several prototyping steps and unlimited iterations number allowed

---
Object-Oriented Model
Features
- Intensive interaction between lifecycle phases
- Iterative lifecycle phases change
- Phases interlap
- Object Oriented Design (OOD) usually include Object Oriented Analysis (OOA) phases
- Backtrack to earlier phases is possible

---
Object-Oriented Model

---
Object-Oriented Model
Benefit
- It provides interaction and parallelism between the phases
  Disadvantage
- It can degenerate into CABTAB (Code a bit, test a bit) Build-and-Fix

---
Similarities of software lifecycle models
- Include all stages of the software lifecycle (except Build-and-Fix)
- It involves several iterations of project development
- Software lifecycle stage is clearly distinguishable (except OO)
- Related to the design methodology
- Require a high organizational maturity and project development team discipline (can degenerate into CABTAB)

---
References
- Sommerville I. Software Engineering (9 ed.), Addison Wesley, 2011, 790 pp.
- Schach S.R. Object Oriented and Classical Software (8 ed.), McGraw-Hill, 2011, 688 pp.
- McConnell S. Code Complete. Microsoft Press, 1993
- Zykov S.V. Crisis Management for Software Development and Knowledge Transfer, Springer, 2016