Rational Unified Process
Methodology is a set of models, methods, practices and tools.
The methodologies classified as
- «Heavy»/«Formal» : RUP, MSF
- «Light»/«Flexible» : Scrum, Agile, eXtreme Programming

---
Rational Unified Process
RUP — approach, which is
- Iterative
- Architecture centered
- Use-case based
The four phases of RUP
- Inception (What will be developed?)
- Elaboration (How it will be developed?)
- Construction (Product development)
- Transition (Product delivery)
https://courses.edx.org/courses/course-v1:MEPhIx+MEPHI001x+2T2016

---
The four phases of RUP

---
The four phases of RUP

---
RUP practices
- Provide cutomer requirements satisfaction
- Concentrate on the program implemented
- Adjust to changes since project start
- Build a commponent system
- Build the foundation of implementable architecture ASAP
- Make quality a lifestyle

---
RUP waterfall lifecycle

---
RUP: incremental lifecycle

---
RUP: incremental lifecycle 2

---
RUP: evolution lifecycle

---
RUP: organization
- RUP is iterative software (SW) development process framework
- RUP is organized in phases, iterations and workflows
- RUP structure includes roles, activities and artifacts
- RUP processes use manuals, patterns and SW user manuals
- RUP structure uses workflows of activities
- RUP includes a set of best practices

---
Microsoft Solution Framework
MSF has two implementations:
- MSF Agile
- MSF Formal
Microsoft Operations Framework (MOF) is an addition
MSF = Build it right
MOF = Run it right

---
MSF elements
- Basic principles
- Models for teams and processes
- Disciplines of managing
- Key concepts (mindsets)
- Practices
- Recommendations
- Meta-model
- Implementation for MSF Agile
- Implementation for MSF Formal

---
MSF basic principles
- Partnership with client
- Foster open communication
- Work toward a shared vision
- Quality is everyday work for everyone (invest in quality)
- Stay agile, expect change
- Make implementation a habit
- Create value (focus on delivering business value)

---
MSF: Elements and Relationships

---
MSF: teamwork principles
- A team of equal
- Representing interests of all interested sides
- Adjust to match project scale («teams of teams»)

---
MSF: team model

---
MSF: process model

---
MSF: Role Compatibility Matrix