Software development process methodologies
Methodology is a set of models, methods, practices and tools.
The methodologies classified as
«Heavy»/«Formal» : RUP, MSF
«Light»/«Flexible» : Scrum, Agile, eXtreme Programming

---
Rational Unified Process
RUP — approach, which is
Iterative
Architecture centered
Use-case based
The four phases of RUP
Inception (What will be developed?)
Elaboration (How it will be developed?)
Construction (Product development)
Transition (Product delivery)
https://courses.edx.org/courses/course-v1:MEPhIx+MEPHI001x+2T2016

---
The four phases of RUP

---
The four phases of RUP

---
RUP practices
Provide cutomer requirements satisfaction
Concentrate on the program implemented
Adjust to changes since project start
Build a commponent system
Build the foundation of implementable architecture ASAP
Make quality a lifestyle

---
RUP waterfall lifecycle

---
RUP: incremental lifecycle

---
RUP: incremental lifecycle 2

---
RUP: evolution lifecycle

---
RUP: organization
RUP is iterative software (SW) development process framework
RUP is organized in phases, iterations and workflows
RUP structure includes roles, activities and artifacts
RUP processes use manuals, patterns and SW user manuals
RUP structure uses workflows of activities
RUP includes a set of best practices

---
Microsoft Solution Framework
MSF has two implementations:
MSF Agile
MSF Formal
Microsoft Operations Framework (MOF) is an addition
MSF = Build it right
MOF = Run it right

---
MSF elements
Basic principles
Models for teams and processes
Disciplines of managing
Key concepts (mindsets)
Practices
Recommendations
Meta-model
Implementation for MSF Agile
Implementation for MSF Formal

---
MSF basic principles
Partnership with client
Foster open communication
Work toward a shared vision
Quality is everyday work for everyone (invest in quality)
Stay agile, expect change
Make implementation a habit
Create value (focus on delivering business value)

---
MSF basic principles-2
Distribution of responsibility, fixed statements
Empower team members
Focus on business priorities
Single vision of the project
Be flexible - be prepared for change
Encourage free communication
https://ru.wikipedia.org/wiki/Microsoft_Solutions_Framework

---
MSF roles
MSF project group
Program management
Product management
Development
Testing
Release management
Customer satisfaction
Program manager
Product manager
Developer
Quality Assurance
Release manager
User experience

---
MSF: Elements and Relationships

---
MSF: teamwork principles
A team of equal
Representing interests of all interested sides
Adjust to match project scale («teams of teams»)

---
MSF: team model

---
MSF: process model

---
MSF: Role Compatibility Matrix