Agile overview

---
http://agilemanifesto.org/

---
12 Agile Manifesto Principles
1. Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
2. Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
3. Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
4. Business people and developers must work together daily throughout the project.
5. Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
6. The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.
7. Working software is the primary measure of progress.
8. Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
9. Continuous attention to technical excellence and good design enhances agility.
10. Simplicity--the art of maximizing the amount of work not done--is essential.
11. The best architectures, requirements, and designs emerge from self-organizing teams.
12. At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

---
Agile principles
- Individuals and interactions over processes and tools
- Working software over comprehensive documentation
- Customer collaboration over contract negotiation
- Responding to change over following a plan

---
1 Put the customer at the center
Beck: You will get better results with real cutomers. They are who you are trying to please

---
2 Accept change
Poppendieck: While in theory Object Oriented development produces code that easy to change, in practice OO systems can be as difficult to change as any other.
Extendibility!

---
3 Let the team self-organize
Traditional view: managers tell workers to do their job
Agile view: managers listen to developers, explain possible actions, provide suggestions for improvements
Leader is there to:
- Encourage progress
- Help catch errors
- Remove impediments
- Provide support and help in diffucult situations
- Make team spirit

---
4 Maintain sustainable pace
People perform best if they are not overstressed
Develoopers should not work more than 40 hour weeks
To achieve:
- Frequent code-merge
- Always maintain executable, test-covered, high-quality code
- Constant refactoring, helping keep fresh and alert minds
- Collaborative style
- Constant testing

---
5 Develop minimal software
Minimalism:
- Minimal functionality
- Product only
- Only code and tests
  Jeffries: this principle reminds us always to work on the story we have, not womething we think we're going to need. Even if we know we're going to need it.

---
5 Develop minimal software
Poppendieck: Our software systems contain far more features than are ever going to be used. Extra features increase the complexity of the code, driving up costs nonlinearly. If even half of our code is unnecessary — a conservative estimate — the cost is not just double; it’s perhaps ten times more expensive than it needs to be.
Cockburn: You get no credit for any item that does not result in running, tested code. Okay, you also get credit for final deliverables such as training materials and delivery documentation.

---
6 Develop iteratively
- User interface
- Business logic
- Networking
- Database
The Closed-Window Rule: During an iteration, no one may add functionality
(or: the sprint is cancelled)

---
7 Tests
Do not move on until all tests pass
Excellent principle, to be reconciled with practical constraints
Need to classify severity

---
8 Express requirements through scenarios
“Stories are more than just text written on an index card but for our purposes here, just think of user story as a bit of text saying something like
Paginate the monthly sales report
Change tax calculations on invoices.
Many teams have learned the benefits of writing user stories in the form of “As a … I … so that …”

---
8 User story example

---
Scrum roles
- (Self-organizing) team
- Product owner
- Scrum Master

---
Team
The team:
- Is cross-functional
- Has 7+/- 2 members
- Selects iteration goal and work results
- Organizes itself and its work
- Can do everything within guidelines to reach goal
- Demos work results to product owner

---
Product owner
The product owner:
- Defines product features
- Decides on release date
- Decides on release content
- Responsible for product profitability (ROI)
- Prioritizes features according to market value
- Can change features and priority over 30 days
- Accepts or rejects work results

---
Scrum master
The Scrum Master:
- Ensures that the team is functional and productive
- Enables cooperation across all roles & functions
- Shields team from external interferences
- Enforces process: daily meeting, planning & review meetings
- Removes impediments
- Normally, does not develop

---
«Other» people
- Product Marketing
- Marketing Communication
- Directors
- Executives
  Can attend dailies but cannot speak. Can participate in planning. Interact with team through Project Manager/ScrumMaster

---
Product Manager vs Product Owner
- Product Owner owns the message to the Agile team and the Sprint/Iteration Backlog
- Product Manager owns the Roadmap / Strategy / Vision / Product Backlog
- Often they are the same person

---
http://blog.crisp.se/2012/10/25/henrikkniberg/agile-product-ownership-in-a-nutshell

---
Daily meetings
Held every morning
Goal: set the day’s work, in the broader context of the project
Time-limited, usually 15 minutes (“stand-up meeting”)
Involves all team members, with special role for “committed” (over just “involved”)
Focus:
- Defining commitments
- Uncovering impediments
  Resolution will take place outside of meeting

---
Planning meeting
At beginning of every sprint
Goal: define work for sprint
Outcome: Sprint Backlog, with time estimate for every task
8-hour time limit
- 1st half, product owner + team: prioritize product backlog
- 2nd half, team only: plan for Sprint, producing sprint backlogHeld every morning

---
Agile artifacts: use case
Describes how to achieve single business goal or task through the interactions between external actors and system
One of the UML diagram types

---
Use case example

---
Use case vs User story
User story:
- Very simple
- Written by customer
- Incomplete, possibly inaccurate
- Does not handle exceptional cases
- Starting point for additional discussions with customer
  Use case:
- More complex
- Written by developer in cooperation with customer
- Attempts to be complete, accurate
- Should handle all possible cases
- Intended to answer any developer questions about customer requirements without further interaction with customer

---
Product backlog
- Maintained throughout project
- Property of product owner
- Open and editable by anyone
- Contains backlog items: broad descriptions of all potential features, prioritized by business value
- Includes estimates of business value
- Includes estimates of development effort, set by team
- Visualized in “task board” (see next)

---
Backlog
Backlog is the master list of all functionality
- Features
- Epics
- Stories
- Requirements
- Bugs
  Item Attributes:
- Desctription
- Cost estimate (points or size)
- Priority

---
Product Backlogs vs Sprint Backlogs
Product Backlog is the master of all functionality for the product
- Features
- Epic
- Bugs
  Sprint Backlog is the list of functionality that the team is commiting that they will complete in the current iteration
- Stories
- Requirements
- Bugs

---
Task board, story board
Used to see and change the state of the tasks of the current sprint: “to do”, “in progress”, “done”.
Benefits:
- Transparency
- Collaboration
- Prioritization
- Focus
- Self-organization
- Empiricism
- “Humility”
- Morale

---
Task board, story board

---
Agile ugly
- Rejection of upfront tasks
  - Particularly: no upfront requirements
  - Dismissal of a priori architecture work
- User stories as a replacement for abstract requirements
- Tests as a replacement for specifications
- Feature-based development & ignorance of dependencies
- Method keeper (e.g. Scrum Master) as a separate role
- Test-driven development (but not the rest of agile’s emphasis on tests)
- Dismissal of traditional manager tasks
- Dismissal of auxiliary products and non-shippable artifacts
- Dismissal of a priori concern for extendibility
- Dismissal of a priori concern for reusability

---
Agile good
- Acceptance of change
- Iterative development
- Emphasis on working code
- Tests as one of the key resources of the project
- Constant test regression analysis
- Notion of velocity
- No branching
- Product (but not user stories!) burndown chart
- Daily meeting